RISK ASSESSMENT MATRIX

1. Risk: GNS3 Virtualization System Crash / RAM Overload

- Impact: High

- Probability: Medium

- Mitigation: Run lightweight configurations; configure the Ubuntu Server using a headless CLI environment rather than a heavy desktop GUI.

2. Risk: Proprietary Cisco IOS Image Incompatibility

- Impact: High

- Probability: Low

- Mitigation: Exclusively utilize university-provided or legally verified vIOS/c3725 image binaries via Cisco Modeling Labs.

3. Risk: Member Burnout due to Dual-Role Allocation (4 members instead of 6)

- Impact: Medium

- Probability: High

- Mitigation: Project Manager (Malik Mauvia Ahmed) will enforce strict internal deadlines every Tuesday and Friday to ensure cross-role workloads remain balanced.